# Artificial Intelligence Innovation Hub

# Proof of Concept Scope – Fraud-Sensitive Transcript Verification

Date of Discovery: 1/7/25

# 1. Introduction

The Mississippi State Board of Nursing (MSBN) is responsible for protecting public safety by ensuring that only qualified individuals are licensed to practice nursing in the state. A critical component of this responsibility is verifying that applicants, both first-time licensure candidates and endorsement applicants, have fully completed an approved nursing education program in accordance with Mississippi law.

Currently, transcript verification is a largely manual process that requires staff to review academic records from a wide range of domestic and international institutions. This process is time-consuming, inconsistent, and vulnerable to human error. Variations in state licensure requirements further increase complexity, particularly when applicants seek licensure by endorsement from states that permit licensure without full program completion.

Fraud cases including federal investigations such as Operation Nightingale, demonstrate the real and ongoing risk of fraudulent or incomplete academic credentials entering the nursing licensure pipeline. These risks underscore the need for a scalable, auditable, and explainable system to assist MSBN staff in transcript verification while preserving human oversight and regulatory authority.

# 2. PoC Scope

This Proof of Concept (PoC) explores how artificial intelligence can safely augment transcript verification workflows by standardizing review, flagging anomalies, and improving operational efficiency without replacing staff judgment.

### 2.1 Objectives and Scope:

Objectives:

- Reduce transcript verification time.

- Standardize transcript review across nursing programs in Mississippi.

- Assist staff in confirming full program completion and graduation status in alignment with Mississippi licensure requirements.

- Identify and flag potential transcript anomalies, inconsistencies, or indicators of fraudulent or incomplete academic credentials for human review.

- Support both first-time licensure and licensure by endorsement applicants.

- Produce clear, explainable, and auditable verification summaries that document:

  - Transcript elements reviewed

  - Rules or criteria applied

  - Rationale for flags or clearance

Scope of this PoC includes:

- AI-assisted extraction and review of transcript content such as coursework, degree conferral, and graduation indicators.

- Rule-based comparison of transcript data against MSBN-defined education and licensure requirements.

- Flagging of potential issues, including:

  - Missing or unclear graduation confirmation

  - Partial program completion

  - Inconsistent transcript structure or formatting

  - Known fraud indicators using transparent, non-predictive rules

- Workflow allowing MSBN staff to:

  - Review AI-assisted findings

  - Confirm or override flags

  - Add annotations or justifications

- Generation of audit-ready logs and documentation to support internal review, appeals, and compliance needs.

- Cross reference approved accreditation types for nursing programs (e.g., ACEN, CCNE, etc.) against a list of currently accredited nursing schools in Mississippi based on the transcript submitted

### 2.3 Out of Scope:

The following items shall be OUT of Scope:

- Automated approval, denial, or issuance of nursing licenses

- Any work in a production environment.

- Public or external access.

- Integration with external licensure, education, or national verification systems.

- Predictive risk scoring or black-box fraud determination.

- Permanent storage of transcripts beyond PoC testing needs.

- Replacement of human judgment or organizational decision-making.

- Verification of international transcripts.

### 2.4 Success Metrics:

- Consistent application of MSBN-defined verification criteria

- ≥ 90% accuracy in flagging potential issues

- 100% of AI outputs include:

  - Applied rule(s)

  - Source transcript sections

  - Clear explanation for results

- Positive qualitative feedback from MSBN staff regarding usability and trust

- No decrease in verification accuracy compared to existing manual processes

### 2.5 Timeline:

| Iterations | Deliverables | Planned Start Date |
| --- | --- | --- |
| Week 1 | - Kickoff - Requirements confirmation - Sample transcript selection | TBD |
| Week 2 | - Environment Setup - Exploration of LLM models and techniques - Data ingestion and transcript format analysis | TBD |
| Weeks 3 | - AI extraction and rule-based verification logic | TBD |
| Week 4 | - Human review workflow - Source and explainability layer | TBD |
| Week 5 | - Data testing, review, and validation - Project Documentation | TBD |
| Week 6 | - Readout and demo with MSBON - Documentation | TBD |

### 2.6 Data

This portion of the document will be updated as the project progresses to document other datasets needed/used.

|  | Dataset | Format | Source | Notes |
| --- | --- | --- | --- | --- |
| 1 | Nursing School Transcripts | PDF / Image | MSBN | Data should be synthetic or de-identified |
| 2 | Approved Program Criteria | PDF / Word | MSBN | Graduation requirements |
| 3 | Licensure Rules & SOPs | PDF / Word | MSBN |  |
| 4 | Transcript Flagging Rules | Narrative / Rules | MSBN |  |
| 5 | Approved MS accreditation types and MS nursing schools | Word table | MSBN |  |

### 2.7 Challenges

- Coordination of student team schedules and time availability.

- Minimizing false positives (i.e. incorrectly flagging a transcript as ineligible or fraudulent).

- Maintaining advisory-only outputs components.

- Variability in transcript formats and document quality

- OCR limitations for scanned or legacy transcripts

- Distinguishing legitimate academic variation from fraud indicators

- Maintaining strict privacy and data protection controls

# 3. PoC Execution

### 3.1 Project Cadence

- Team to meet with the Hub biweekly on progress

- Team to meet with MSBN for the kickoff and closure with a midpoint meeting for progress and direction confirmation.

- Team to meet with School Mentor as requested by Mentor or Team.

- Team participates in media engagements as requested.

### 3.2 Customer Owners

This section specifies the key owners and points of contact on customer team:

- Business Decision Maker: Shantannar Montgomery

- Data Validators:

Dr. Burks – Director of Education & Licensure

Dr. Smith – Director of Advanced Practice

Talisha Greenlaw – Senior Licensing Officer

### 3.3 Next Steps

- Identify sample transcript datasets, approved program criteria, licensure rules & SOPs, and transcript flagging rules for PoC testing

- Select PoC team

- Establish meeting cadence

- Schedule kickoff meeting

# 4. Additional Notes

The following additional notes and assumptions were noted during the Discovery Workshop and follow-up session, and will continue to get updated as PoC development progresses: